**Zoom Stand-Up Meeting - Sprint 2**

**Date**: 23-3-24

**Attendees**: Misbah (Scrum Master), Faiqa (Developer 1), Noor (Developer 2)

**Discussion**:

1. **Sprint Goals Overview**:
   * Misbah reiterated the goals of Sprint 2 and focused on completing the functional requirements document and abstract system design.
   * o Faiqa and Noor agreed on priorities and expressed their commitment to the sprint goals.
2. **Progress Update**:
   * Faiqa updated on the development progress and highlighted the successful implementation of the user authentication system and login functionality.
   * Noor published a revised version of the functional requirements document incorporating comments from the team and stakeholders.
3. **Challenges and Roadblocks**:

o **Challenges** **solved:**  
 Faiqa solved previous challenges in creating a user authentication system by leveraging online resources and debugging techniques.  
 Noor overcame initial uncertainty by defining system functionality through team leadership and stakeholder clarification**.**  
o **Current** **challenges:**  
 Faiqa faced challenges in optimizing the database structure for efficient data retrieval, which required further **r**esearch and collaboration with Noor.  
 Noor faced challenges when designing the system architecture, particularly with regard to the seamless integration **of** various modules.

1. **Actions to be taken**:
   * Faiqa: Continue to refine the database structure and collaborate with Noor to ensure optimal performance.
   * Noor: Work closely with Faiqa to address architectural challenges and finalize the abstract design of the system.
   * Misbah: Enable regular synchronization between team members to address ongoing challenges and ensure project milestones are met.

**Signed by**: Misbah